|  |
| --- |
| **A picture containing black, darkness  Description automatically generated**  **Milestones on the critical path for the HotelO24 plan**   1. Building completion and safety certification: The status of the build timeline and whether it is on track for the planned launch date needs to be confirmed. The Building Surveyors' report clarifies that the safety certificate for the terrace at the hotel has not been confirmed, and it is a non-negotiable element. The critical path depends on addressing the safety certificate issue and ensuring that the building is completed on time. 2. Commercial agreement between the hotel chain and the IOC: The hotel manager mentions that the commercial agreement regarding the use of the hotel after the games is still with the IOC legal team. The resolution of this agreement is important as to ensure a smooth transition of the hotel's operations after the Olympics. 3. Recruitment of staff and induction/training: The hotel manager plans to bring new recruits on-site in month 8 of the current High Level Plan for induction and training. The timely recruitment and onboarding of staff is critical to prepare the hotel for its opening before the launch. 4. Promotion and marketing: The hotel manager is requesting for support in marketing the new hotel, including the provision of marketing materials, Olympic information, logos, press releases, translation of content, and social media coverage. Planning and executing the promotion strategy in a timely manner is important to generate interest and bookings for the hotel. |